# Data Gathering Request

AI Agent Platform Assessment — Financial Services Client

Prepared: June 17, 2026  |  Confidential

## Purpose

This document requests the artifacts needed to sharpen the AI agent platform assessment from its current state (based on publicly available information, confidence 62%) to a client-specific recommendation with materially higher confidence. Each artifact is mapped to the assessment criterion and cost-model layer it directly informs, so the client team can prioritize based on which gaps most affect the decision. The P1 items alone could shift the platform ranking.

## Requested Artifacts

| # | Artifact | Why It's Needed | Criterion / Cost Layer Informed | Owner (Client) | Priority | Due |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Current CRM Platform Confirmation | Determines whether Agentforce has native data advantage (Salesforce CRM) or requires integration | CRM & Sales Domain Fit, Customer Service | CIO / Head of Apps | P1 | Week 1 |
| 2 | Azure EDP / Committed-Use Agreement Details | Determines whether Copilot Studio / custom-build can burn down existing commitments, fundamentally shifting the economics comparison | Economics & TCO, Azure Ecosystem Fit | CTO / Cloud Ops | P1 | Week 1 |
| 3 | ServiceNow Deployment Status & License Inventory | Determines whether ServiceNow AI Agents are an incremental add vs. net-new platform investment | Operations & HR, Security & Governance | CIO / IT Ops Lead | P1 | Week 1 |
| 4 | Enterprise Architecture Diagrams | Maps integration points, data flows, and legacy system dependencies — critical for assessing each option's architectural fit | Architecture Fit, Ecosystem Fit | Enterprise Architect | P2 | Week 2 |
| 5 | Agent Use Cases & Volume Expectations by Domain | Sizes the cost model, determines which domains drive the most value, and informs the Elo criterion weighting | All criteria (weights) | Business Unit Leads | P2 | Week 2 |
| 6 | Data Estate Description (structured/unstructured split, PB volume) | Informs Data 360 / Data Cloud sizing and the volumetric cost model's storage and query layers | Economics & TCO, Architecture Fit | CDO / Data Architect | P2 | Week 2 |
| 7 | Security & Compliance Requirements Document | Validates whether each platform meets FS-specific regulatory requirements (SOC 2, PCI DSS, FINRA, etc.) | Security, Governance & FS Compliance | CISO / Compliance | P2 | Week 2 |
| 8 | Technology Roadmap & Consolidation Strategy | Reveals whether a platform decision should optimize for current state or a future target architecture | Strategic Alignment, Architecture Fit | CTO | P3 | Week 3 |
| 9 | Current Automation / RPA Inventory | Identifies existing automation that agents would augment, replace, or conflict with | Operations & HR, Architecture Fit | IT Ops Lead | P3 | Week 3 |
| 10 | Budget Envelope for AI Agent Platform Investment | Sets the economic boundary for the recommendation and informs build vs. buy vs. hybrid decision | Economics & TCO | CFO / CIO | P3 | Week 3 |

## Open Questions by Criterion

- CRM & Sales: Does the client currently use Salesforce CRM, and if so, which edition and clouds?

- Azure Ecosystem: What is the remaining Azure EDP balance and commitment term? Are there reserved instances for AI/ML workloads?

- Operations & HR: Is ServiceNow deployed for ITSM or HRSD? If so, what modules and license tier?

- Security & Governance: Are there specific FS regulatory requirements (e.g., FINRA, OCC, PCI DSS) that mandate particular data residency or audit controls?

- Architecture: What ERP system(s) form the core of the hybrid architecture, and what domain bolt-ons are in place?

- Economics: Is there a defined budget envelope or business case threshold for the AI agent platform investment?

## Assumptions Currently in Force

The following assumptions are in effect until the above artifacts are provided. Each assumption carries risk — the client should understand that leaving these gaps open means the assessment rests on general industry data rather than their specific context.

- The client is assumed to be on Salesforce CRM based on their interest in Agentforce. If the CRM is a different platform (e.g., Dynamics 365, custom), the CRM/Sales domain scores shift materially.

- Azure EDP commitments are assumed to be unknown. If significant committed spend exists, Copilot Studio and custom-build economics improve substantially.

- ServiceNow is assumed to NOT be currently deployed. If it is, ServiceNow AI Agents become an incremental add rather than a net-new platform investment.

- Cost estimates are based on publicly available hyperscaler pricing as of June 2026, not client-negotiated rates.

- The assessment covers front-end user interactions with AI agents only, excluding backend agent orchestration, computer vision, and ETL/transformation platform costs per the volumetric reference model.

- All scoring is based on public information and general FS industry requirements. Client-specific regulatory, contractual, or architectural constraints may shift rankings.